FREELANCE PROJECT ESTIMATE

Software Development Services

Date: 14 June 2026

Prepared by: Muhammed Shafeeque

Hourly Rate: ₹400 / hour

Payment Terms: 50% advance, 50% on delivery

| # | Module / Feature | Hours | Rate (INR) | Amount (INR) |
| --- | --- | --- | --- | --- |
| 1 | Project Setup | 8 | ₹400 | ₹3,200 |
| 2 | Login System | 8 | ₹400 | ₹3,200 |
| 3 | User Management | 8 | ₹400 | ₹3,200 |
| 4 | User Role & Permission | 15 | ₹400 | ₹6,000 |
| 5 | Materials Management (CRUD) | 10 | ₹400 | ₹4,000 |
| 6 | Services & Charge Management | 10 | ₹400 | ₹4,000 |
| 7 | Quotation Management | 32 | ₹400 | ₹12,800 |
| 8 | Invoice Management | 32 | ₹400 | ₹12,800 |
| 9 | PNL (Profit & Loss) | 30 | ₹400 | ₹12,000 |
| 10 | Deployment | 6 | ₹400 | ₹2,400 |
| 11 | Customer Management | 16 | ₹400 | ₹6,400 |
| 12 | Account Head Management | 8 | ₹400 | ₹3,200 |
| 13 | Company / Vendor Management | 16 | ₹400 | ₹6,400 |
| 14 | Customer On-Site Service Link | 8 | ₹400 | ₹3,200 |
| 15 | Learning & Testing | 10 | ₹400 | ₹4,000 |
| 16 | Reports | 30 | ₹400 | ₹12,000 |
| SUBTOTAL |  | 247 hrs |  | ₹98,800 |
| Contingency Buffer (15%) |  |  |  | ₹14,820 |
| GRAND TOTAL (incl. buffer) |  |  |  | ₹113,620 |

Notes & Terms

• Estimate is based on scope described above. Any additions or changes in scope may affect timeline and cost.

• Timeline: Estimated delivery in 8–10 weeks depending on feedback cycles.

• Payment: 50% advance before work begins; remaining 50% upon final delivery.

• Revisions: Up to 2 rounds of revision per module are included. Additional revisions billed at ₹400/hr.

• Tech Stack: Node.js / Express, MongoDB (or SQL as agreed), React / Next.js (frontend if applicable).

• Source code will be handed over upon full payment.

Signature: ________________________          Date: ___________________